A regular meeting of the Shoshone Municipal Water Joint Powers Board was held at its Water Treatment Plant, February 11, 2013, at 10:00 a.m.

PRESENT:		Bryan Lee, Craig Sorenson, Dwain Jackson, Jim Mentock,

Steve Miller, and Jim Hillberry.

ABSENT:	 Don Richards

ALSO PRESENT: Craig Barsness, Dave Midthun and Susanne Lee

Chairman Miller called the meeting to order at 10:00 a.m. by asking for approval of the minutes of the January 14, 2013 board meeting. Jim Mentock made a motion to approve the minutes of the January 14, 2013 board meeting as printed.  Second by Dwain Jackson.  AYE:  Board Members:  Lee, Sorenson, Jackson, Mentock, Miller, and Hillberry.   NAY:  none.  Motion carried.

A list of the bills was presented.  Chairman Miller asked for approval of the February 11, 2013 bills list totaling $ 76,122.88.  Bryan Lee made a motion to approve the bills as listed.  Second by Jim Hillberry.  AYE:  Board Members:  Lee, Sorenson, Jackson, Mentock, Miller, and Hillberry.   NAY:  none.  Motion carried.

Chairman Miller asked for public comments.  There were no public comments.

The Manager reported that, since we are now in the warranty period, there will likely be no additional updates on the pipeline relocation project, as it is complete and closed out. The control systems improvement project is also complete. The 41-day advertising period for final payment that started December 31st completed on February 9th. Final payment will be mailed today. Bob Martin, Integrated Solutions, will be here to do some checking on the project, but the engineering is complete.

The Manager reported that the Byron Water Tank recoating project is also complete as we have finally received the remaining paperwork to be signed today by the Chairman. Final payment will be mailed today.

Chad Carr of Carr Coatings came with his crew and sandblasted, stripe coated, and applied three additional coats to the hydro pneumatic tank. The paint will be done curing today. The tank will be reassembled tomorrow and be disinfected and put back in service on Wednesday. The quote for the project was $13,500 and will be paid out of the sinking fund.

The Manager reported that the valve actuator replacement project will be bid for the coming fiscal year FY-2014. Engineering Associates provided an estimate for the purposes of budgeting. This replacement project should get us through until the valves themselves actually need to be replaced.

It is time to chip seal the plant roads as they have not been done since 1997. We have 10,000 square yards to cover. Board members discussed possibilities for having it done by City of Cody. Board members suggested other companies to explore. The estimate for project cost is $12,000 if the City of Cody does it. Crack sealing will be done this spring, and the chip seal will take place in late summer.

The Board discussed the WAM-JPIC nominations that are due this week. No nominations were made.

The Chief Operator handed out the monthly production report and there was brief discussion regarding the report. Production is typical for winter months.  Staff are currently working on maintenance projects such as filter inspections and oil changes for equipment.

The Manager reported WYO-STAR interest for January has not been posted yet.  Water use figures are down 4.5% over last January, but still up .3% for the fiscal year. The new web page has been published at www.shoshonemunicipalpipeline.org . The employee benefits and personnel policy booklet will be submitted for review to an LGLP representative and then to our attorney. The Manager distributed reports for community tap and service counts for individual entities and of Engineering Associates’ estimate on the cost of the valve actuator replacement

There was no other business to report.

At 10:26 a.m. Craig Sorenson made a motion that the meeting be adjourned. Second by Bryan Lee.  AYE: Board Members: Lee, Sorenson, Jackson, Mentock, Miller, and Hillberry. NAY: none. Motion carried.

Attest:

Chairman		Secretary