A regular meeting of the Shoshone Municipal Water Joint Powers Board was held at its Water Treatment Plant, August 11, 2014, at 10:00 a.m.

PRESENT:		Bryan Lee, Craig Sorenson, Don Richards, Jim Mentock,

Jim Hillberry, and J.R. Gonzales.

ABSENT:    Steve Miller

ALSO PRESENT: James Seckman, Craig Barsness, Dave Midthun, and Susanne Lee

Agenda

Vice Chairman Lee called the meeting to order at 10:00 a.m. by asking for approval of the agenda. Jim Hillberry made a motion to approve the agenda. Second by Jim Mentock. AYE:  Board Members:  Lee, Sorenson, Richards, Mentock, Hillberry, and Gonzales.  NAY: none. Motion carried.

Minutes

Vice Chairman Lee asked for approval of the minutes of the July 14, 2014 annual meeting.  Craig Sorenson made a motion to approve the minutes of the July 14, 2014 annual meeting as printed.  Second by Jim Mentock.  AYE:  Board Members:  Lee, Sorenson, Richards, Mentock, Hillberry, and Gonzales.  NAY: none. Motion carried.

Bills

The list of the bills was presented.  Vice Chairman Lee asked for approval of the August 11, 2014 bills list totaling $ 75,065.19.  There was brief discussion regarding the bills.  Don Richards made a motion to approve the bills as listed.  Second by Jim Hillberry.  AYE:  Board Members:  Lee, Sorenson, Richards, Mentock, Hillberry, and Gonzales.   NAY: none. Motion carried.

Audit Report

James Seckman, CPA, PC, presented the audit report for FY-2014 and answered questions from the board members regarding the audit. Vice Chairman Lee acknowledged the staff regarding the auditor’s compliments on their impeccable records. Jim Hillberry made a motion to accept the audit of FY-2014. Second by Craig Sorenson.  AYE:  Board Members:  Lee, Sorenson, Richards, Mentock, Hillberry, and Gonzales.   NAY:  none.  Motion carried.

Public Comments

Vice Chairman Lee asked for public comments.  There were no public comments.

Update on the valve actuator replacement project

The Manager reported that he and the Chief Plant Operator are currently working with engineer, Travis Conklin, Engineering Associates, to explain how we operate the plant in preparation for the filter valve actuator replacements. We plan a combination of day and night operations of the plant while the actuator replacement project is worked on during day hours. Bid advertisements are scheduled to begin this month. The pre-bid meeting will be in late September, with bid opening in late September/early October. The bid for the project will be awarded at the October board meeting.  Don Richards made a motion to authorize the Manager to proceed with bid advertisements. Second by Jim Mentock. AYE:  Board Members:  Lee, Sorenson, Richards, Mentock, Hillberry, and Gonzales.   NAY:  none.  Motion carried.

Update on the deep anode cathodic protection system project

The Manager reported that the project is progressing. Additional drawings and geotechnical reports have been obtained from the Bureau of Reclamation. The engineer’s agreement was approved by our attorney, Tracy Copenhaver, and signed by the Chairman.

Chief Operator’s Report

The Chief Operator handed out the monthly Production Report and there was brief discussion regarding the report. Flows are finally up – 30% over June; we had a good July, with a nice long, warm dry month. Chemical costs have dropped as turbidity has decreased. Hardness has dropped to record lows. Personnel worked twelve hours shifts throughout July. EPA compliance testing for SOCs were negative. All other contaminants that were tested for were within acceptable/reportable ranges with most being non-detectable. There was also brief discussion regarding the impact of the addition of North End water users on production.

Manager’s Report

The Manager reported that WYO-STAR interest for July was 0.2331%, up from June 0.1522%. Water use figures are up 30% over June, and up 1.3% compared to last July but down 4.6% for the fiscal year.

The board is scheduled to tour the dam during the September 8, 2014 board meeting.

The Manager also distributed handouts showing the updated tap/service count as well as water rate information for all entities

Other Business

Jim Mentock reported that the Northfork water service study meeting was attended by approximately one hundred people, with attendees being 5:1 against the study taking place.

There was no other business to report.

At 10:47 a.m. Jim Mentock made a motion that the meeting be adjourned.  Second by Jim Hillberry. AYE:  Board Members:  Lee, Sorenson, Richards, Mentock, Hillberry, and Gonzales.   NAY: none. Motion carried. Meeting adjourned.

Attest:

Chairman		Secretary