A regular meeting of the Shoshone Municipal Water Joint Powers Board was held at its Water Treatment Plant, September 9, 2013, at 10:00 a.m.

PRESENT:		Bryan Lee, Craig Sorenson, Don Richards, Jim Mentock,

Steve Miller, Jim Hillberry, and J.R. Gonzales.

ALSO PRESENT: Craig Barsness, Dave Midthun, and Susanne Lee

Chairman Miller called the meeting to order at 10:00 a.m. by asking for approval of the minutes of the August 12, 2013 board meeting.  Don Richards made a motion to approve the minutes of the August 12, 2013 board meeting as printed.  Second by Bryan Lee.  AYE:  Board Members:  Lee, Sorenson, Richards, Mentock, Miller, Hillberry, and Gonzales.  NAY: none. Motion carried.

A list of the bills was presented.  Chairman Miller asked for approval of the September 9, 2013 bills list totaling $ 36,974.77.  There was brief discussion regarding the bills.  Jim Hillberry made a motion to approve the bills as listed.  Second by Jim Mentock.  AYE:  Board Members:  Lee, Sorenson, Richards, Mentock, Miller, Hillberry, and Gonzales.  NAY: none. Motion carried.

Chairman Miller asked for public comments.  There were no public comments.

The Manager reported that the AHU equipment access platform project should begin in mid to late September. All materials that will be brought on site have been built and painted. The project should take about a week to complete.

The Manager reported that the boiler replacement project began with Big Horn Energy stripping controls and burners off the boiler to be replaced; these parts will be kept as spares for the remaining original boiler. Rawhide Mechanical will begin demolition within the week after submitting a construction schedule. They have until December to complete the installation.

The Manager distributed reserve account projections graphs for several rate options. There was lengthy discussion regarding rates and expenses. The Manager will obtain more exact projections regarding the addition of North End water users to the Northwest Rural Water District in order that the board can evaluate the impact of this additional income on future water rates and the cash reserves policy. Possible rate increases, and the cash reserves policy, will be discussed at the October board meeting.

The Chief Operator gave an overview of the Monthly Production Summary report and there was brief discussion regarding the report. August monthly production was down 5% from July. Total water sales are down. Overall, chemical costs are down because of less production and less turbidity, though chemical prices are actually rising. Personnel are working ten hours shifts, to go to eight hour shifts in October. Bob Martin, Integrated Solutions, will be here for the River Run exercise on Wednesday, October 2nd. Other work for Bob will include programming changes, verifications, and firmware updates for the pipeline RTUs.

The Manager reported that WYO-STAR interest for July was 0.1514%. The August interest is not in yet. Water use figures are down 6% over last August, and down 8.01% for the fiscal year. The pipeline and water plant loan payments were made today. Nominations for the LGLP board will be discussed at the October meeting.

The Manager reported that Robin Berry sent another letter to the City of Cody council, requesting a change from chloramines to free chlorine in our treatment process. She suffers from a chloramine sensitivity. A lengthy discussion followed. No change is anticipated.

The Manager reported that the Game and Fish was preparing to pour a 50 foot concrete pad to prevent washouts at their boat ramp at the pipeline river crossing at Corbett Bridge. They will be paving the parking area if funding allows.

There was no other business to report.

At 11:31 a.m., Craig Sorenson made a motion that the meeting be adjourned.  Second by Jim Hillberry.  AYE:  Board Members:  Lee, Sorenson, Richards, Mentock, Miller, Hillberry, and Gonzales.  NAY: none. Motion carried. Meeting adjourned

Attest:

Chairman		Secretary