Shoshone Municipal Water Joint Powers Board

Board Proceedings

Monday, January 14, 2019, 10:00 a.m.

A regular meeting of the Shoshone Municipal Water Joint Powers Board was held at its Water Treatment Plant, January 14, 2019.

PRESENT:	   Bryan Lee, Craig Sorenson, Don Richards (by phone), Jim Hillberry,

and J.R. Gonzales

ABSENT:       Jim Mentock

ALSO PRESENT:  Matt Hall, Roy Holm, Craig Barsness, Dave Egan, Dexter Woodis,

and Susanne Swearingen

Chairman Lee called the meeting to order at 10:00 a.m.

Cody Mayor Matt Hall introduced new Cody board member Roy Holm; he will be appointed by the Cody City Council at tomorrow night’s meeting. The Chairman welcomed Mr. Holm to the board.

Minutes

Chairman Lee asked for approval of the minutes of the December 10, 2018 board meeting. Jim Hillberry made a motion to approve the minutes of the December 10, 2018 meeting as printed.  Second by Don Richards. AYE: Board Members:  Lee, Richards, Hillberry, and Gonzales.  NAY: none. Motion carried.

Bills

Chairman Lee asked for approval of the January 14, 2019 bills list totaling $46,258.05.  There was brief discussion regarding the bills. The Manager noted that the amount listed for CH Diagnostics was for the annual MPA testing. Jim Hillberry made a motion to approve the bills as corrected.  Second by J.R. Gonzales. AYE: Board Members:  Lee, Richards, Hillberry, and Gonzales. NAY: none. Motion carried.

Public Comments

Chairman Lee asked for public comments. There were no public comments.

Update on the Pipeline Relocation II project

- The Manager reported that the 41-day advertisement period for final completion was complete on January 3rd, 2019.

- No claims were submitted against Wilson Brothers Construction, who still need to provide us with lien releases and landowner sign-offs, and to complete the insulation in the vaults before the retainage check will be released.

Chief Plant Operator’s Report

- The Chief Plant Operator gave an overview of the Monthly Production Summary report and there was brief discussion regarding the report.

- Production for December was up 1.75% over November. Chemical costs are down due to higher quality water being treated than during the summer months.

- 4th quarter DBP, THM, and HAA testing was done. All results were good, well within allowable limits.

- Winter plant maintenance is ongoing, which includes tank cleaning and minor repairs.

(Craig Sorenson arrived at 10:10 a.m.)

Chief Pipeline Operator’s Report

- The Chief Pipeline Operator (CPO) reported that the gate valves on the small control valve at PCS#2 have been changed out.

- The dried sludge in Lagoon #1 has been hauled to the landfill by Harris Trucking.

- On behalf of the staff, the CPO thanked the board for the Christmas turkeys and hams.

- The CPO reported on Bill Spickelmire’s (RustNot Corrosion Control) December inspection of the new pipeline relocation cathodic protection system. There were a few minor adjustments made, but overall, Bill felt that Wilson Brothers Construction’s work was well done.

- There was brief discussion of the surging and flow problems on the pipeline that are slowly being corrected. The Manager noted that draining that section of the pipeline twice during the period it was being put into service was the beginning of these problems, but that we are making progress resolving them.

Manager’s Report

- The Manager reported that WYO-STAR interest for December was not posted yet. November’s interest was 2.125%.

- Water use figures were up 1.7% over last December, but still down 0.3% for the fiscal year.

- The Bureau of Reclamation has requested an updated water conservation plan for the period 2019-2024, with a draft plan due by March. Evidently, an updated plan is required to be submitted every five years, but the Manager was not aware of the requirement and a plan had not been submitted to the Bureau of Reclamation since 2002.

- The Manager answered board questions about salary surveys – we will do our next one in 2020.

- An employee appreciation dinner is tentatively scheduled for April 24th in Cody.

Other Business

There was no other business.

Adjourn

At 10:27 a.m., Craig Sorenson made a motion that the meeting be adjourned. Second by Don Richards. AYE: Board Members: Lee, Sorenson, Richards, Hillberry, and Gonzales. NAY: none. Motion carried. Meeting adjourned.

Attest:

Chairman		            Secretary